ADVERTISEMENT FOR BIDS

Wolffork Valley Water Distribution System Expansion

for the

Rabun County Water & Sewer Authority

Sealed bids will be received by the Rabun County Water & Sewer Authority, (OWNER), for furnishing all materials, labor, tools, equipment, and any other miscellaneous items necessary for the construction of Wolffork Valley Water Distribution System Expansion in Rabun County, Georgia.

Bids will be received at 137 Hiawassee Street, Clayton, GA 30525 until 9:00 a.m. on May 14, 2024.  Any bid received after said time and date of bid opening will not be considered by OWNER.  Bids will be publicly opened and read aloud at this time and location.  All bids will be evaluated by OWNER and the project will be awarded, if it is awarded, within sixty (60) days of the bid opening.  If a bidder is not selected within sixty (60) days of the bid opening, any bidder that is determined by the OWNER to be unlikely of being selected for contract award shall be released from their bid.

The award of this bid proposal, if awarded, shall be based on several criteria, including prices bid, experience in the work proposed, and references. Refer to Article 14 of Section 00100 for criteria and award method.

This Project shall consist of two (2) sections, Section “A” and Section “B”.

Section “A” will consist of all of the water system expansion work as itemized in Section 00300A.  All work associated with Section “A” is funded by GEFA and shall be subjected to Davis-Bacon and all Federal Requirements.

Section “A” consists of, but is not limited to the following major elements:

Construction of approximately 16,160 L.F. of  8-inch DIP, 230 L.F. of Jack and Bore, 434 L.F. of Horizontal Directional Drilling, thirty four (34) each fire hydrant assemblies, nineteen (19) each 8-inch gate valves, and related appurtenances.

Section “B” will consist of all of the storm water work and roadway work as itemized in Section 00300B.  All work associated with Section “B” is funded by Rabun County TSPLOST and SHALL NOT be subjected to Davis-Bacon and any Federal Requirements.

Section “B” consists of, but is not limited to the following major elements:

Construction of approximately 652 L.F. of Smooth Lined HDPE Storm Piping, Milling of approximately 15,381 S.Y. of existing asphalt, Backfilling GAB in the 15,381 L.F. waterline trench located in the roadway, installing 15,381 S.Y. of 19mm SuperPave asphalt and roadway striping, 443 L.F. of gravel roadway restoration, and related appurtenances.

- OWNER WILL PROVIDE THE 8-INCH CLASS 350 DIP

- OWNER WILL PROVIDE THE FIRE HYDRANT ONLY (HYDRANT VALVE AND HYDRANT TEE ARE NOT PROVIDED)

- OWNER WILL PROVIDE THE 8-INCH GATE VALVES

- OWNER WILL PROVIDE THE 8-INCH DIP FITTINGS

- OWNER WILL PROVIDE THE SMOOTH LINED HDPE STORM PIPING

- OWNER WILL PROVIDE THE RIP RAP

These six (6) items and only these six (6) items shall be furnished by the Rabun County Water and Sewer Authority for installation for both Section “A’ and Section “B”.  All and any other items and materials necessary for the construction of this project shall be furnished by the Contractor.  The Contractor is responsible to determine and adjust the price of all and any bid items accordingly.

Section “A” and Section “B” will be awarded together as one (1) contract to one (1) bidder.  The total base bid will be the sum of the Section “A” bid form 00300A and Section “B” bid form 00300B.  All bidders must fully complete Section “A” bid form 00300A and Section “B” bid form 00300B.  Partial Pay Requests for Section “A” work will be submitted separately from Partial Pay Requests for Section “B” work.  Section “A” Partial Pay Requests will be subjected to Davis-Bacon and all Federal Requirements.  Section “B” Partial Pay Requests will NOT be subjected to Davis-Bacon and any Federal Requirements.

Time of completion for all work associated with this project shall be one hundred eighty (180) consecutive calendar days from the date of a written "Notice to Proceed" from OWNER.

Copies of Contract Documents, Specifications, and Construction Drawings may be obtained at the office of Engineering Management, Inc., 303 Swanson Drive, Lawrenceville, Georgia 30043, upon payment of a non-refundable cost of $250.00.  Checks shall be made payable Engineering Management, Inc.

For general information and purchasing documents regarding this project, you may call Joyce Sapp at (770) 962-1387 or email jsapp@eminc.biz. For technical questions regarding this project, you may call Zack Bryan at (678) 910-4849 or email zbryan@eminc.biz

The Information for Bidders, Bid Proposal Form, Form of Agreement, Drawings, Specifications, and forms of Bid Bond, Performance Bond, Payment Bond, Bidders Qualification Forms, and other Contract Documents may be examined at Engineering Management, Inc., 303 Swanson Drive, Lawrenceville, GA 30043.

A list of persons who purchased Contract Documents from Engineering Management, Inc. will be available from the Engineer ONLY through facsimile transmission, U.S. Mail, or from their website at www.eminc.biz.

OWNER requires a bid bond* or a certified cashier's check in the amount of five percent (5%) of the total base bid which will be the sum of the Section “A” bid form 00300A and Section “B” bid form 00300B  to be enclosed with the bid at the time of bid opening.  Cashier's check will be made payable to Rabun County Water and Sewer Authority.

The successful bidder will be required to furnish OWNER with Insurance, Workman's Compensation Insurance, and Performance and Payment Bonds* in the amount of one-hundred percent (100%) of the total bid.

Each bid must be submitted in a SEALED ENVELOPE and must contain a fully complete Section “A” bid form 00300A and Section “B” bid form 00300B, addressed to the OWNER.  Each sealed envelope containing a bid must be plainly marked on the outside as, "Wolffork Valley Water Distribution System Expansion for the Rabun County Water and Sewer Authority” and be labeled with the BIDDER'S State of Georgia Utility Contractor License Number.  If bid is forwarded by mail, the sealed envelope containing the Bid must be enclosed in a separate mailing envelope to the attention of the OWNER at the address previously given.

All Bids must be made out on the bid form of the type bound in the Contract Documents, in accordance with the instructions in the Information for Bidders.  No interlineation, additions, or deletions shall be made in the proposal form by the BIDDER.

Any and all Bids received without the aforementioned qualification criteria enclosed, will not be considered complete, will not be read aloud, will not be considered for this project, and shall be returned to the BIDDER.

CONTRACTORS and SUBCONTRACTORS bidding on this Project will be required to comply with all Federal, State, and local laws.

OWNER reserves the right to waive any informalities or to reject any or all Bids, to evaluate Bids, and to accept any Bid which in its opinion may be in the best interest of the OWNER.  No Bid will be rejected without just cause.

Successful Bidder will be required to perform WORK as the Prime Contractor.  WORK performed by Prime Contractor shall be at a minimum 30% of the contract value.

No BIDDER may withdraw his bid within the time limit specified in the Instruction to Bidders (Section 00100).

The Rabun County Water and Sewer Authority has acquired all necessary permits in connection with this project except for Georgia EPD, Land Disturbance, and GDOT.  The Rabun County Water and Sewer Authority anticipates that these permits will be acquired within 60 days of the date of receiving bids.

* Surety companies executing Bonds must appear on the Treasury Department's most current list (Circular 570 as amended) and be authorized to transact business in the State of Georgia.  For Performance Bonds less than $300,000 an irrevocable Letter of Credit from a bank as defined in O.C.G.A. Code Section 7-1-4 may be submitted in lieu of a bond.  In lieu of a Payment Bond, a Cashier’s Check, Certified Check, or Cash may be submitted in an amount not less than the total amount payable by the terms of the CONTRACT.

Sam Beck, Chairman,

Rabun County Water and Sewer Authority

END OF SECTION